## Slide 1: Scrum-Agile
Why It Works

## Slide 2: Product owner
The product owner is responsible for talking to the customer and stakeholder, listening to their ideas, and then taking those ideas and putting them into an organized product backlog
Scrum Master
The Scrum Master is responsible for coaching the development team, helping them remove impediments in their progress and facilitation scrum events
Development Team
The development team is responsible for creating the potentially releasable increment of done at the end of each sprint. They self organize and for np titles other than developer.

## Slide 3: Sprint planning
The first phase of creating a product is the print planning. This allows the product owner and rest of the team to come together and figure out what stories need to go into this sprint.
The product owner will already have created a product backlog which should be organized at this point.
This is also when they determine how many stories can be fulfilled within the given sprint, based on level of effort and team velocity.

## Slide 4: Daily standup
This step is a very short, 15 minute, meeting that happens daily in order to assess team progress.
The team goes over three main talking points
What did I accomplish yesterday?
What will I accomplish today?
What obstacles are in my way?
This allows the Scrum Master to get an idea of progress and remove any impediments.

## Slide 5: Sprint review and retrospective
The review is where the team presents their finished work to the product owner. This is a short review of the “finished” product without any defects, unless approved by the product owner previously.
The retrospective is where the team gets together to discuss what went wrong, right, and look for improvements or changes before the next sprint.

## Slide 6: Scrum vs. waterfall
This process would not have gone as smoothly in a waterfall approach.
The changes the customer wanted to make mid-sprint would not have happened. Changes are not made easily within a waterfall approach and a change like that would have slowed down the timeline.
Using the scrum-agile approach we were able to make the desired changes without compromising the timeline of the project.

## Slide 7: Scrum Vs. Waterfall
Scrum
Allows customers to have continuous input
Processes new changes quickly
Open and upfront about progress
Development starts quicker and will generally finish a project quicker.
Waterfall
Works for products that have well documented steps
Good for secure projects where customer input is not needed or not allowed
Allows for very sequential approach that might be better for very small teams

## Slide 8: Source
Cobb, Charles. G. (2015). The Project Manager's Guide to Mastering Agile : Principles and Practices for an Adaptive Approach. Wiley.